# AI/ML Engineer Guide

## Geopolitical Trading Intelligence Platform

Role: Data Ingestion, Event Enrichment, Sentiment Scoring & Entity Mapping

## Project Overview

You are responsible for transforming raw geopolitical data and news articles into machine-readable, market-relevant intelligence. Your enrichment pipeline extracts entities, classifies sentiment using finance-aware models, scores event severity, and maps events to market sectors.

Primary Stack: Python, Hugging Face Transformers, FinBERT, GDELT/ACLED APIs, NLTK/spaCy

## Week-by-Week Responsibilities

### Week 1: Scope & Foundations

Outcome: Data pipeline scaffolding and GDELT integration

#### Tasks:

- GDELT Data Source Integration

  - Set up Python client: gdeltdoc (or direct HTTP queries)

  - Create fetcher function to pull events from GDELT API:

    - Query: global news, events, and trends

    - Time range: daily batches (initially 1 week historical)

    - Fields: source URL, publish date, themes, locations, tone

  - Store raw articles in PostgreSQL (Engineer 1 provides schema)

  - Document GDELT query format and rate limits

- Example GDELT query focus:

- - Query domains: RSS feeds, news archives
- Themes: ENERGY, DEFENSE, FINANCIAL, CONFLICT, COOPERATION
- Countries: Focus on high-impact geopolitical actors
- Tone threshold: Very negative or very positive articles

- Data Pipeline Skeleton

  - Create Python module structure:

  - enrichment/
├── __init__.py
├── data_fetchers/
│   ├── gdelt_fetcher.py
│   └── acled_fetcher.py
├── processors/
│   ├── text_cleaner.py
│   ├── sentiment_scorer.py
│   ├── entity_extractor.py
│   └── severity_scorer.py
├── models/
│   ├── download_finbert.py
│   └── nlp_utilities.py
└── tests/
    ├── test_gdelt_fetcher.py
    └── test_sentiment.py

- Article Storage & Quality Control

  - Implement article deduplication (handle RSS republishing)

  - Store raw articles with: id, source_url, published_date, raw_text, language, fetch_timestamp

  - Add data quality checks:

    - Article length > 200 characters

    - Language detection (focus on English initially)

    - Remove near-duplicate articles (cosine similarity on TF-IDF)

- Environment & Dependencies

  - Create requirements.txt with:

    - transformers==4.30+

    - torch==2.0+ (GPU support)

    - spacy==3.5+

    - nltk==3.8+

    - requests, pandas, numpy

  - Document GPU setup (optional but recommended for inference speed)

  - Create setup script for model downloads

#### Deliverables:

- GDELT fetcher pulling 50+ articles per day

- Article storage in PostgreSQL (de-duplicated)

- Module structure ready for enrichment components

- Environment setup documented

- Unit tests for fetcher and deduplication

### Week 2: Foundation Models & Sentiment Scoring

Outcome: Finance-aware sentiment classification

#### Tasks:

- FinBERT Model Integration

  - Download pre-trained FinBERT from Hugging Face Hub

  - Create SentimentScorer class using FinBERT:

  - class SentimentScorer:
    def __init__(self):
        self.model = AutoModelForSequenceClassification.from_pretrained(
            "ProsusAI/finbert"
        )
        self.tokenizer = AutoTokenizer.from_pretrained(
            "ProsusAI/finbert"
        )

    def score(self, text: str) -> Dict[str, float]:
        # Returns: {positive, neutral, negative} probabilities
        # Also return confidence score (max probability)

- Text Preprocessing

  - Clean article text:

    - Remove HTML tags, extra whitespace

    - Normalize URLs and special characters

    - Truncate to 512 tokens (BERT’s max input)

    - Handle multiple language encodings

  - Create TextCleaner utility

- Sentiment Scoring Implementation

  - Score each article for sentiment: positive, neutral, negative

  - Output: sentiment_label, confidence (0-1)

  - Batch scoring for efficiency: process 32 articles at once

  - Handle edge cases: very short articles, non-English text (skip or flag)

  - Store results: article_id, sentiment_label, positive_score, neutral_score, negative_score

- Validation & Benchmarking

  - Manually label 50 articles with human sentiment ground truth

  - Compute accuracy, precision, recall vs. human labels

  - Document any systematic failures (e.g., sarcasm misclassification)

  - Goal: >80% agreement with human raters on energy/defense articles

- Integration with Backend

  - Create API endpoint: POST /score-sentiment

  - Accept article text, return sentiment scores

  - Coordinate with Engineer 1 on database field names

#### Deliverables:

- FinBERT model loaded and inference working

- Sentiment scorer processing 100+ articles in <2 minutes (batch mode)

- Validation against ground truth (target: 80%+ accuracy)

- 50-article test set with human labels for ongoing validation

- Integration tests with backend

### Week 3: Entity Extraction & Sector Mapping

Outcome: Linking events to market sectors and tickers

#### Tasks:

- Entity Extraction Pipeline

  - Use spaCy NER for initial entity extraction:

    - Entity types: ORG (companies), GPE (countries), EVENT

    - Create EntityExtractor class

  - Example entities to identify:

    - Companies: “Saudi Aramco”, “ExxonMobil”, “Lockheed Martin”

    - Countries: “Russia”, “Ukraine”, “Iran”

    - Events: “military conflict”, “sanctions”, “embargo”, “merger”

- Sector Mapping Database

  - Build knowledge base mapping entities → sectors:

  - Entity → Sectors (can be multiple)
"Russia" → Energy, Defense, Finance (sanctions risk)
"Ukraine" → Energy, Tech, Agriculture
"Lockheed Martin" → Defense
"Aramco" → Energy
"Banking Sector" → Finance

  - Store in PostgreSQL table: entity_name, entity_type, sectors (JSON array)

  - Pre-populate with 200+ major entities from various sectors

  - Leave room for Engineer 2 and team to add more entities

- Sector Sensitivity Scoring

  - For each event, map to affected sectors

  - Create SectorMapper class:

  - def get_sectors(entity_mentions: List[str]) -> List[str]:
    # Return sectors affected by mentioned entities

def score_sector_exposure(event, sector) -> float:
    # Score how directly an event affects a sector (0-1)

  - Sectors to track: Energy, Defense, Finance, Technology, Healthcare, Materials

  - Consider second-order effects (sanctions on energy → affects transportation)

- Event Severity Scoring

  - Create SeverityScorer based on:

    - Event type classification (conflict vs. cooperation vs. economic event)

    - Country importance (major economies score higher)

    - Sentiment intensity

    - Keyword matching for high-impact terms (war, sanctions, embargo, bankruptcy)

- Example scoring:

- Conflict in Ukraine → High severity
EU imports sanctions → Medium-High severity
Tech CEO appointment → Low severity
Supply chain disruption → Medium severity

- Output Schema

  - For each article, produce enriched record:

  - {
  "article_id": 123,
  "sentiment_label": "negative",
  "sentiment_score": 0.85,
  "entities": [
    {"name": "Russia", "type": "GPE"},
    {"name": "Energy Sector", "type": "INDUSTRY"}
  ],
  "affected_sectors": ["Energy", "Finance"],
  "severity_score": 0.75,
  "severity_category": "HIGH",
  "key_themes": ["CONFLICT", "SANCTIONS"]
}

#### Deliverables:

- spaCy NER model extracting entities reliably

- Entity-to-sector mapping for 200+ major entities

- Severity scoring model trained/tuned on sample data

- Enrichment output in standardized JSON format

- Test set: 100 articles with human-labeled sectors (for validation)

### Week 4: Integration & Feature Engineering

Outcome: Full enrichment pipeline feeding backend signal engine

#### Tasks:

- Enrichment Pipeline Orchestration

  - Create master enrichment function:

  - def enrich_articles(article_ids: List[int]) -> List[EnrichedArticle]:
    # 1. Fetch raw articles from DB
    # 2. Clean text
    # 3. Score sentiment
    # 4. Extract entities
    # 5. Map to sectors
    # 6. Score severity
    # 7. Return enriched records

  - Handle errors gracefully (bad articles don’t crash pipeline)

  - Log processing time and any failures

- Backend Integration

  - Create database schema updates for enriched fields:

    - sentiment_label, sentiment_score

    - severity_score, severity_category

    - affected_sectors (JSON array or separate table)

    - entities (JSON array with type, name)

  - Coordinate with Engineer 1 on schema design

  - Write results to PostgreSQL

- Scheduled Processing

  - Coordinate with Engineer 1 to schedule enrichment jobs

  - Daily job: fetch new articles from GDELT → enrich → store

  - Process 200-500 articles per day

  - Log job status and timing

- Feature Table Computation

  - Create time-indexed features for signal engine:

    - Rolling sentiment by sector (7-day, 14-day average)

    - Event frequency by sector

    - Severity aggregation by sector

    - Entity mention frequency

  - Store in feature table for Engineer 1 to use in signal generation

- Quality Monitoring

  - Add validation checks:

    - Sentiment scores sum to ~1.0

    - Severity score in [0, 1] range

    - At least one sector mapped per article

    - Required fields present

  - Log anomalies; flag articles needing review

#### Deliverables:

- End-to-end enrichment pipeline working on 500 articles

- Enriched data stored in PostgreSQL with correct schema

- Daily scheduled jobs running successfully

- Feature tables computed and accessible to signal engine

- Data quality monitoring in place

### Week 5: Model Refinement & ACLED Integration (Optional)

Outcome: Enhanced data quality and conflict-specific signals

#### Tasks:

- Sentiment Model Fine-tuning (if time permits)

  - Optionally fine-tune FinBERT on your domain data

  - Collect 200-500 manually labeled articles from your data

  - Fine-tune for 2-3 epochs

  - Compare fine-tuned vs. base model accuracy

  - Deploy if improvement > 5%

- ACLED Integration (Optional for v1)

  - Set up ACLED API access (requires registration)

  - Fetch conflict and protest data for high-risk countries

  - Create ACLEDFetcher similar to GDELT fetcher

  - Map ACLED event types to sectors (e.g., “armed clash” → high severity)

  - Merge with GDELT data in enrichment pipeline

- Entity Linking

  - Optionally link recognized entities to knowledge bases (Wikidata, DBpedia)

  - Useful for disambiguating company names (“Apple Inc.” vs. “apple fruit”)

  - Can improve sector mapping accuracy

- Advanced Severity Scoring

  - Optionally use ensemble approach:

    - Rule-based severity (keyword matching)

    - Model-based severity (fine-tuned classifier)

    - Combine predictions for robustness

- Backtesting Support

  - Provide historical enrichment for backtesting

  - Enrich articles from past 2 years (if data available)

  - Ensure backtest uses historically accurate enrichment (no lookahead bias)

#### Deliverables:

- (Optional) Fine-tuned sentiment model with improved accuracy

- (Optional) ACLED data integrated into pipeline

- Historical enrichment for 1+ year of data

- Validation: enriched backtest data ready for signal testing

### Week 6: Documentation, Testing & Polish

Outcome: Production-ready enrichment layer

#### Tasks:

- Code Quality & Testing

  - Unit tests for each component (fetcher, cleaner, scorer, mapper)

  - Target: 70%+ code coverage

  - Test edge cases: empty articles, non-English text, missing entities

  - Add type hints throughout

- Documentation

  - Document each model’s accuracy metrics and limitations

  - Create user guide for enrichment pipeline

  - Document entity-sector mappings with examples

  - Create troubleshooting guide (what to do if enrichment fails)

- Performance Optimization

  - Profile enrichment pipeline; optimize bottlenecks

  - Cache models in memory for inference speed

  - Batch processing to maximize GPU utilization

  - Target: <2 seconds per article end-to-end (including DB I/O)

- Error Handling

  - Graceful handling of malformed articles

  - Retry logic for temporary API failures

  - Clear error messages logged for debugging

  - Fallback behavior (skip problematic articles, continue processing)

- API Documentation

  - Document enrichment endpoints

  - Provide example requests/responses

  - Explain confidence scores and thresholds

- Production Readiness

  - Ensure all models downloaded and cached before startup

  - Test with realistic volume (500+ articles/day)

  - Verify database writes are correct

  - Prepare demo data set

#### Deliverables:

- Fully tested enrichment pipeline (70%+ coverage)

- All models working reliably in production

- Complete documentation and examples

- Ready for integration with final frontend demo

- Performance benchmarks documented

## Integration Points

### With Engineer 1 (Backend):

- Consume: Article storage schema, API for writing enriched data

- Provide: Enriched articles with sentiment, entities, sectors, severity

- Weekly syncs: Ensure output format matches expected database schema

### With Engineer 3 (Frontend):

- Consume: Frontend may display entity tags and sentiment on events

- Provide: Enriched data through backend API

- No direct integration (goes through backend)

## Key Technologies & Resources

| Tech | Purpose | Notes |
| --- | --- | --- |
| Hugging Face Transformers | NLP models | FinBERT for sentiment, base BERT for embeddings |
| PyTorch / TensorFlow | Deep learning | Required for transformer inference |
| spaCy | NER & text processing | Fast entity extraction, POS tagging |
| NLTK | Text utilities | Tokenization, lemmatization, stopwords |
| GDELT | News data source | Large-scale, free, global coverage |
| ACLED | Conflict data | Optional; structured protest/violence events |
| pandas | Data manipulation | Handling enriched data frames |
| pytest | Testing | Unit test framework |

## FinBERT Sentiment Interpretation

FinBERT outputs three scores: Positive, Neutral, Negative (summing to ~1.0)

Interpretation: - Positive (>0.5): Event is likely beneficial to markets (cooperation, growth, deal) - Neutral (0.3-0.7): Informational; impact unclear - Negative (>0.5): Event is likely adverse (conflict, sanctions, crash)

For signals, focus on extreme sentiment (>0.7 for positive or negative) and high confidence (max score >0.8).

## Data Quality Checklist

Before passing articles to signal engine, verify:

- ☐ Sentiment scores are valid probabilities (0-1, sum ≈ 1.0)

- ☐ At least one sector mapped per article (check against entity list)

- ☐ Severity score is in [0, 1] range

- ☐ Entities extracted match article content (spot-check manually)

- ☐ No duplicate articles in enriched set

- ☐ Publish dates are reasonable (not future-dated)

- ☐ At least 50% of articles have non-neutral sentiment (otherwise adjustment needed)

## Success Criteria

- ☐ FinBERT sentiment model >80% accurate on validation set

- ☐ Entity extraction working on 90%+ of articles

- ☐ 90%+ of articles mapped to at least one sector

- ☐ Severity scores correlated with human judgment (Spearman >0.7)

- ☐ Enrichment pipeline processes 500 articles in <5 minutes

- ☐ No crashes on edge cases (malformed text, short articles)

- ☐ Code well-tested (70%+ coverage) and documented

- ☐ Ready for live signal generation

## Common Pitfalls to Avoid

- Over-reliance on generic models - FinBERT is good but may miss domain nuances

- Ignore class imbalance - More negative articles than positive; be aware in evaluation

- No validation data - Always hold out test set before training

- Lookahead bias - Don’t use future data in enrichment for backtesting

- Entity explosion - Too many entities make mapping unreliable; curate carefully

- Slow inference - Batch processing and GPU acceleration essential for 500+ articles/day

- Silent failures - Log everything; don’t skip articles without notification