# Backend Engineer Guide

## Geopolitical Trading Intelligence Platform

Role: Backend Orchestration, Schema Design, API Layer & Signal Engine

## Project Overview

You are responsible for the core backend infrastructure that powers the geopolitical trading intelligence platform. Your work ensures data flows reliably from ingestion through enrichment to signal generation, and provides a robust API layer for the frontend team.

Primary Stack: Python, FastAPI, PostgreSQL, async job workers

## Week-by-Week Responsibilities

### Week 1: Scope & Foundations

Outcome: Production-ready project foundation

#### Tasks:

- Repository & CI/CD Setup

  - Initialize Git repo with feature-branch model

  - Set up .env, .env.example, .gitignore

  - Create GitHub Actions for basic linting and testing

  - Document setup instructions in README

- Database Schema Design

  - Design PostgreSQL schema for:

    - Articles/events (id, source, published_date, raw_text, sentiment_score, country, region)

    - Market prices (ticker, date, open, high, low, close, volume)

    - Entities (name, type, sector_mapping, related_events)

    - Signals (id, signal_type, ticker, timestamp, confidence, explanation)

    - Trades/backtest results (entry_date, exit_date, entry_price, exit_price, sector)

  - Add proper indexes on frequently queried fields (ticker, date, country)

  - Create migration system (Alembic recommended)

- FastAPI Project Structure

- app/
├── main.py                 # FastAPI app initialization
├── config.py               # Environment config
├── models/                 # Pydantic models for API requests/responses
├── routes/
│   ├── events.py
│   ├── signals.py
│   ├── backtests.py
│   └── watchlist.py
├── services/
│   ├── signal_engine.py    # Core signal logic
│   └── backtest_engine.py
├── database.py             # SQLAlchemy setup
└── workers/
    ├── event_worker.py
    └── scheduler.py

- Docker & Environment

  - Create Dockerfile for FastAPI service

  - Create docker-compose.yml with FastAPI + PostgreSQL + Redis

  - Document local dev setup

#### Deliverables:

- Clean git repo with branching strategy documented

- PostgreSQL schema migrations in version control

- FastAPI scaffold running on localhost:8000

- docker-compose environment running locally

- Initial test framework configured (pytest)

### Week 2: Data Pipelines & Infrastructure

Outcome: Working data ingestion and storage layer

#### Tasks:

- Event Storage Service

  - Create EventRepository class for CRUD operations

  - Implement bulk insert for articles (Engineer 2 will provide cleaned records)

  - Add query methods: get_by_country(), get_by_date_range(), get_by_sentiment()

  - Add database constraints to prevent duplicates

- Market Data Ingestion

  - Build market data fetcher (using yfinance or similar for initial version)

  - Create PriceRepository for storing OHLCV data

  - Implement incremental updates (don’t re-fetch historical data each run)

  - Add price normalization logic (handle stock splits, dividends if applicable)

- Watchlist Management

  - Create API endpoints:

    - GET /watchlist - return current watchlist

    - POST /watchlist - add ticker

    - DELETE /watchlist/{ticker} - remove ticker

  - Store watchlist in database or config

  - Suggested v1 watchlist: 20-30 stocks across energy, defense, finance, tech sectors

- Signal Storage & Retrieval

  - Create API endpoints:

    - GET /signals?start_date=X&end_date=Y - paginated signals

    - GET /signals/{signal_id} - single signal with full explanation

  - Implement explanation storage (which factors fired, confidence breakdown)

- Logging & Observability

  - Set up structured logging (Python logging or loguru)

  - Log all API requests, job executions, data errors

  - Create health check endpoint: GET /health

#### Deliverables:

- Working data repositories with CRUD operations

- Market data fetcher running on schedule

- FastAPI endpoints for events, signals, watchlist (scaffolds - will be populated by other teams)

- Docker environment with all services communicating

- Basic tests for repository layer

### Week 3: Enrichment Integration & Feature Engineering

Outcome: Data pipeline coordinating with AI/ML team

#### Tasks:

- Entity & Sector Mapping Tables

  - Create database tables:

    - entity_types (table) with columns: entity_name, entity_type (person/org/country)

    - sector_mappings (table): entity_id → sector(s)

  - Pre-populate with common mappings (energy companies → energy sector, defense contractors → defense)

  - Engineer 2 will enhance with NLP-derived entities

- Feature Table Construction

  - Create aggregation queries for:

    - Rolling sentiment by sector (e.g., last 7 days average)

    - Event count by sector and date

    - Price momentum aligned with event dates

  - Build materialized view or cached results for quick access

  - Design feature joins: events + prices + sentiment + entities

- Signal Engine Skeleton

  - Create SignalEngine service class with method:

  - def generate_signals(
  self, 
  event_ids: List[int], 
  feature_data: Dict
) -> List[Signal]

  - Implement input validation and error handling

  - Coordinate with Engineer 2 on enrichment pipeline outputs

  - Coordinate with Engineer 3 on backtest engine inputs

- Worker Orchestration

  - Create background job queue (using Celery + Redis, or APScheduler)

  - Schedule daily jobs: ingest_events, fetch_prices, compute_features

  - Add job status tracking and error retry logic

  - Log job execution with timestamps and outcomes

#### Deliverables:

- Entity and sector mapping infrastructure

- Feature aggregation queries and caching layer

- Signal engine service with rule validation

- Scheduled worker jobs running on local environment

- API endpoint: GET /features?start_date=X returning feature matrix

### Week 4: Signal Engine & Rule Implementation

Outcome: Core trading signal generation

#### Tasks:

- Rule-Based Signal Logic

  - Implement transparent signal formula combining:

    - Event severity score (from Engineer 2)

    - Sentiment score (from Engineer 2)

    - Sector sensitivity (mapped to price momentum)

    - Recent price movement (7-day, 14-day momentum)

    - Geopolitical risk accumulation (rolling 30-day)

  - Example pseudocode:

  - def calculate_signal_strength(event, feature_row):
  sentiment_contrib = event.sentiment * 0.25
  severity_contrib = event.severity * 0.30
  momentum_contrib = feature_row.price_momentum * 0.20
  risk_contrib = feature_row.geo_risk_score * 0.25
  return sum([sentiment_contrib, severity_contrib, 
              momentum_contrib, risk_contrib])

- Signal Generation Endpoints

  - Implement rules in signal_engine.py

  - Create API endpoint:

    - POST /generate-signals - run signal generation on new events

    - Returns signals with breakdown of contributing factors

  - Add signal_type classification: LONG, SHORT, HOLD, ALERT

- Explanation & Attribution

  - Store which factors contributed to each signal

  - Create detail response showing:

    - Event that triggered signal

    - Sentiment score

    - Sector affected

    - Recent price context

    - Signal strength and confidence

- Historical Signal Testing

  - Create script to generate signals retroactively on test data

  - Compare against known market moves for sanity check

  - Document any obvious failures for Engineer 2 to address

#### Deliverables:

- Signal engine generating LONG/SHORT/HOLD signals

- API: POST /generate-signals with full explanation

- Explainable signal breakdown (which factors, contribution percentages)

- Historical signal generation on sample data

- Unit tests for signal logic (50%+ coverage target)

### Week 5: Backtesting Integration & Analytics

Outcome: Backtesting framework production-ready

#### Tasks:

- Position Tracking

  - Create trade/position storage:

    - entry_date, entry_price, exit_date, exit_price

    - sector, ticker, signal_id (which signal generated it)

    - P&L calculation

  - Implement position lifecycle: signal_generated → entry_filled → exit_filled

- Backtest Engine Setup

  - Create BacktestEngine service with:

    - run_backtest(start_date, end_date, initial_capital) method

    - Simulates signal generation and entries/exits on historical data

    - Tracks: total_return, max_drawdown, sharpe_ratio, win_rate, trade_count

  - Use end-of-day prices; log any gaps or missing data

  - Engineer 3 will refine metrics and visualizations

- Risk Controls

  - Implement position sizing: max % of capital per trade

  - Add stop-loss logic: exit if sector sentiment drops sharply

  - Add max portfolio heat: don’t exceed X% in single sector

  - Log all risk violations

- Performance Metrics Computation

  - Calculate:

    - Total return (%), annualized return (%)

    - Sharpe ratio, Sortino ratio (if time permits)

    - Max drawdown (%), recovery time

    - Win rate (%), profit factor

    - Trade statistics (average win, average loss)

  - Store metrics in database for dashboard display

- API Endpoints

  - POST /backtest - initiate backtest with date range

  - GET /backtest/{backtest_id} - retrieve results and metrics

  - GET /backtest/{backtest_id}/trades - list all trades in backtest

#### Deliverables:

- Trade/position storage in database

- BacktestEngine running end-to-end backtests

- Risk control logic preventing over-leverage

- Performance metrics calculated and stored

- Backtest API endpoints for Engineer 3 to consume

### Week 6: Deployment, Documentation & Polish

Outcome: Production-ready backend

#### Tasks:

- API Documentation

  - Ensure FastAPI auto-generates Swagger docs (/docs endpoint)

  - Document each endpoint with request/response examples

  - Create API reference guide for frontend team

- Database Migration & Backups

  - Ensure Alembic migrations are version-controlled and tested

  - Test migration path: empty → v1 schema → v2 schema

  - Document restore procedures

- Error Handling & Validation

  - Add try-catch to all API endpoints

  - Return meaningful error messages (bad date range, missing watchlist, etc.)

  - Log errors with full context for debugging

- Performance Optimization

  - Profile database queries; add indexes where needed

  - Cache frequently accessed data (watchlist, sector mappings)

  - Ensure API response times < 500ms for normal endpoints

- Testing & Coverage

  - Unit tests for all services

  - Integration tests for full data flow (event → signal → backtest)

  - At least 60% code coverage target

- Deployment

  - Package backend in Docker

  - Test deployment to simple cloud environment (AWS/GCP/Heroku)

  - Document deployment process

  - Prepare demo environment for final presentation

#### Deliverables:

- Complete, tested backend ready for production

- Comprehensive API documentation

- Deployment scripts and instructions

- Final demo environment running live

## Integration Points

### With Engineer 2 (AI/ML):

- Consume: Enriched articles with sentiment_score, severity, entity tags, sector mappings

- Provide: Database schema for storage, API for querying sentiment/enriched data

- Weekly syncs: Ensure sentiment model outputs match expected format

### With Engineer 3 (Frontend):

- Consume: Backtest metrics, signal history, event details

- Provide: RESTful API endpoints, detailed signal explanations

- Weekly syncs: Ensure API response structure matches frontend expectations

## Key Technologies & Resources

| Tech | Purpose | Notes |
| --- | --- | --- |
| FastAPI | Web framework | Async-first, auto docs |
| PostgreSQL | Main database | Excellent for time-series data with TimescaleDB extension optional |
| SQLAlchemy | ORM | Handles migrations well with Alembic |
| Alembic | DB migrations | Version control for schema changes |
| Celery / APScheduler | Job scheduling | Background task execution |
| Pytest | Testing | Fast, fixtures-based |
| Docker / Docker Compose | Containerization | Reproducible environments |

## Success Criteria

- ☐ PostgreSQL schema supports full data pipeline without major refactoring

- ☐ All data (events, prices, entities, signals) stored reliably

- ☐ FastAPI server responds to all documented endpoints in <500ms

- ☐ Backtest engine produces reasonable metrics (positive return in bull markets)

- ☐ Docker environment runs complete stack on single command

- ☐ Code is well-tested (60%+ coverage) and documented

- ☐ Backend ready for demo with real data flowing end-to-end

## Common Pitfalls to Avoid

- Over-engineering early - Use simple rules first; optimize later

- Ignoring data validation - Validate all inputs; log anomalies

- Poor error handling - Return clear error messages, not stack traces

- Tight coupling - Keep signal engine independent from data schema

- Missing tests - Write tests as you go, not after

- Deployment surprises - Test Docker build and run early and often