# Frontend & Deployment Engineer Guide

## Geopolitical Trading Intelligence Platform

Role: Backtesting Dashboard, World Map Visualization, Deployment & Observability

## Project Overview

You are responsible for the user-facing dashboard that brings the trading intelligence system to life. Your work includes building the backtesting analytics layer, creating an interactive world map for event visualization, implementing voice-enabled controls, and ensuring the system runs reliably in production.

Primary Stack: React/Next.js, MapLibre GL JS or Leaflet, Web Speech API, Streamlit (optional), Docker

## Week-by-Week Responsibilities

### Week 1: Scope & Foundations

Outcome: Dashboard skeleton and deployment environment ready

#### Tasks:

- Frontend Architecture Design

  - Decide on framework: React (modern, flexible) or Streamlit (faster prototyping)

    - React recommendation: More control, better UX, required for voice integration

    - Streamlit: Faster initial build, good for demos, limited voice support

  - For this guide: React-based approach recommended

  - Create project structure:

  - frontend/
├── public/
│   └── index.html
├── src/
│   ├── components/
│   │   ├── EventTimeline.jsx
│   │   ├── WorldMap.jsx
│   │   ├── SignalDashboard.jsx
│   │   ├── BacktestResults.jsx
│   │   └── VoiceControl.jsx
│   ├── pages/
│   │   ├── Dashboard.jsx
│   │   └── Backtest.jsx
│   ├── services/
│   │   ├── api.js          // Backend API calls
│   │   └── voiceService.js
│   ├── styles/
│   │   └── global.css
│   ├── App.jsx
│   └── index.js
├── package.json
└── Dockerfile

- Environment & Dependencies

  - Set up React development environment (Create React App or Vite)

  - Install key dependencies:

  - {
  "react": "^18.2",
  "react-router-dom": "^6.0",
  "axios": "^1.4",
  "globe.gl": "^2.32",
  "three": "^r128",
  "recharts": "^2.7",
  "tailwindcss": "^3.0"
}

  - Set up build & deployment pipeline (npm scripts)

- API Client Setup

  - Create axios-based API client module:

  - // api.js
const API_BASE = process.env.REACT_APP_API_URL || 'http://localhost:8000';

export const api = {
  getSignals: (startDate, endDate) => 
    axios.get(`${API_BASE}/signals`, {params: {start_date: startDate, end_date: endDate}}),
  getEvents: (country) => 
    axios.get(`${API_BASE}/events`, {params: {country}}),
  runBacktest: (startDate, endDate, capital) =>
    axios.post(`${API_BASE}/backtest`, {start_date: startDate, end_date: endDate, initial_capital: capital}),
  getBacktestResults: (backtestId) =>
    axios.get(`${API_BASE}/backtest/${backtestId}`)
};

- Deployment Scaffolding

  - Create Dockerfile for React app (multi-stage build recommended)

  - Create docker-compose.yml entry for frontend

  - Set up CI/CD trigger (GitHub Actions for automated builds)

  - Test local Docker build

#### Deliverables:

- React project structure initialized

- API client ready to call backend endpoints

- Environment variables configured (.env.example)

- Docker build working locally

- Component skeleton files created

### Week 2: Backtesting UI & Results Display

Outcome: Fully functional backtesting interface

#### Tasks:

- Backtest Input Form

  - Create form component: BacktestForm.jsx

  - Inputs:

    - Start date (date picker)

    - End date (date picker)

    - Initial capital ($)

    - Optional: Risk parameters (max drawdown %, position size %)

  - Add validation: end_date > start_date, capital > 0

  - Add loading state while backtest is running

- function BacktestForm({ onSubmit }) {
  const [formData, setFormData] = useState({
    startDate: '2022-01-01',
    endDate: '2023-12-31',
    initialCapital: 100000
  });

  const handleSubmit = () => {
    onSubmit(formData);
    // Show "Backtest running..." spinner
  };

  return (
    <form>
      <input type="date" value={formData.startDate} onChange={...} />
      <input type="date" value={formData.endDate} onChange={...} />
      <input type="number" value={formData.initialCapital} onChange={...} />
      <button onClick={handleSubmit}>Run Backtest</button>
    </form>
  );
}

- Backtest Results Component

  - Display key metrics:

    - Total Return (%), Annualized Return (%)

    - Sharpe Ratio, Max Drawdown (%)

    - Win Rate (%), Profit Factor

    - Number of Trades, Average Trade Duration

  - Use cards or grid layout:

  - +─────────────────+  +─────────────────+
|  Total Return   |  | Max Drawdown    |
|      +12.5%     |  |      -8.2%      |
+─────────────────+  +─────────────────+
|  Sharpe Ratio   |  | Win Rate        |
|      1.32       |  |      58%        |
+─────────────────+  +─────────────────+

- Trade History Table

  - Display all trades generated during backtest:

    - Entry Date, Entry Price

    - Exit Date, Exit Price

    - Sector, Signal Strength

    - P&L ($, %), Return (%)

  - Make table sortable by any column

  - Make table scrollable with sticky header

  - Add visual indicators: green for profitable, red for losses

- <Table>
  <thead>
    <tr>
      <th onClick={() => sort('entryDate')}>Entry Date</th>
      <th>Entry Price</th>
      <th>Exit Date</th>
      <th>Exit Price</th>
      <th>Return %</th>
    </tr>
  </thead>
  <tbody>
    {trades.map(trade => (
      <tr key={trade.id} style={{backgroundColor: trade.pnl > 0 ? '#d4edda' : '#f8d7da'}}>
        <td>{trade.entryDate}</td>
        <td>${trade.entryPrice.toFixed(2)}</td>
        ...
      </tr>
    ))}
  </tbody>
</Table>

- Performance Charts

  - Use Recharts library for visualization

  - Create 2-3 key charts:

    - Equity Curve: Line chart of portfolio value over time

    - Drawdown: Area chart showing max drawdown

    - Monthly Returns: Bar chart of monthly P&L

- import { LineChart, XAxis, YAxis, CartesianGrid, Tooltip, Line } from 'recharts';

<LineChart data={equityCurveData} width={800} height={400}>
  <CartesianGrid />
  <XAxis dataKey="date" />
  <YAxis />
  <Tooltip />
  <Line type="monotone" dataKey="value" stroke="#8884d8" />
</LineChart>

- Backtest History

  - List past backtests with key metrics

  - Allow user to view detailed results for any past test

  - Store in browser localStorage or backend database

#### Deliverables:

- Backtest form with validation

- Results display showing all key metrics

- Trade history table with sorting

- 3+ performance charts

- Responsive design (works on desktop)

- Loading states and error handling

### Week 3: Event Timeline & Real-time Signal Monitoring

Outcome: Live event and signal tracking interface

#### Tasks:

- Event Timeline Component

  - Display events in reverse chronological order:

    - Event title/summary

    - Date and source

    - Sentiment indicator (color: red=negative, gray=neutral, green=positive)

    - Affected sectors (tags)

    - Severity level (visual indicator: size/color)

- <div className="timeline">
  {events.map(event => (
    <div key={event.id} className="timeline-item">
      <div className="timeline-marker" style={{color: getSentimentColor(event.sentiment)}}>
        ⬤
      </div>
      <div className="timeline-content">
        <h4>{event.title}</h4>
        <p className="date">{formatDate(event.publishDate)}</p>
        <p className="summary">{event.summary}</p>
        <div className="tags">
          {event.sectors.map(sector => <span className="tag">{sector}</span>)}
        </div>
      </div>
    </div>
  ))}
</div>

- Signal Monitor

  - Real-time display of generated signals:

    - Signal type: LONG, SHORT, HOLD, ALERT

    - Signal strength (0-1, shown as bar)

    - Affected ticker/sector

    - Explanation: which event and factors triggered it

    - Generated timestamp

  - Add filter buttons: “All”, “LONG”, “SHORT”, “ALERTS”

  - Add date range filter to view signals by time

- Event Details Modal

  - Click event to see full details:

    - Full article text (or summary)

    - Sentiment scores (positive %, neutral %, negative %)

    - Extracted entities

    - Linked signals

    - Market impact (if any signals generated)

  - Allow user to read full article (external link)

- Sector Heat Map

  - Show current geopolitical risk by sector:

    - Energy, Defense, Finance, Technology, Healthcare, Materials

    - Risk score (0-1) displayed as color intensity

    - Recent events affecting sector (count)

    - Recent signal count

- <div className="sector-grid">
  {sectors.map(sector => (
    <div className="sector-card" style={{backgroundColor: getRiskColor(sector.riskScore)}}>
      <h3>{sector.name}</h3>
      <div className="risk-score">{sector.riskScore.toFixed(2)}</div>
      <div className="event-count">{sector.recentEvents} events</div>
    </div>
  ))}
</div>

#### Deliverables:

- Event timeline displaying 100+ events with proper filtering

- Signal monitor showing live and historical signals

- Event detail modal with full context

- Sector risk heatmap

- Real-time updating capability

### Week 4: Interactive 3D Globe & Voice Control

Outcome: Voice-enabled geopolitical command center with stunning 3D visualization

#### Tasks:

- 3D Globe Setup with Globe.gl

  - Use Globe.gl library for stunning 3D globe visualization

  - Initialize globe with auto-rotation and mouse controls

  - Add event points as 3D objects on the globe surface

  - Implement altitude variations based on event severity

- Globe.gl approach:

- import Globe from 'react-globe.gl';

function WorldGlobe({ events }) {
  const globeEl = useRef();
  const [pointsData, setPointsData] = useState([]);

  useEffect(() => {
    // Transform events into globe points
    const points = events.map(event => ({
      lat: event.latitude,
      lng: event.longitude,
      size: event.severity * 0.5, // Scale by severity
      color: getSentimentColor(event.sentiment),
      label: event.title,
      ...event
    }));
    setPointsData(points);
  }, [events]);

  return (
    <Globe
      ref={globeEl}
      globeImageUrl="//cdn.jsdelivr.net/npm/three-globe/example/img/earth-night.jpg"
      pointsData={pointsData}
      pointAltitude={d => d.size}
      pointColor={d => d.color}
      pointRadius={d => d.size * 0.8}
      onPointHover={setHoverD => setHoverD}
      pointLabel={d => `${d.label}<br/>Severity: ${d.severity.toFixed(2)}`}
      width={1200}
      height={800}
      enablePointerInteraction={true}
    />
  );
}

- Advanced Globe Features

  - Auto-rotation: Globe continuously rotates; user can click to interact

  - Zoom & Pan: Mouse wheel to zoom, click & drag to rotate

  - Country Highlighting: Color countries by geopolitical risk

  - Altitude Encoding: Tall spikes = high-severity events

  - Custom Earth Texture: Day/night satellite imagery for realism

  - Animated Rings: Draw arcs between conflict zones and affected markets

  - Dynamic Labels: Hover over point to see event details

- Event Clustering & Aggregation

  - For regions with 10+ events, show single aggregate point

  - Aggregate point shows: event count, average severity, sentiment breakdown

  - Click aggregate to expand and show individual events

  - Re-cluster on zoom out, expand on zoom in

- // Clustering logic
function clusterEvents(events, zoomLevel) {
  if (zoomLevel < 3) {
    // Cluster by continent
    return aggregateByContinent(events);
  } else if (zoomLevel < 6) {
    // Cluster by country
    return aggregateByCountry(events);
  } else {
    // Show individual events
    return events;
  }
}

- Interactive Region Selection

  - Click country/region to focus globe there

  - Display events in that region in sidebar

  - Show sector impact for that region

  - Update signal history filtered by region

  - “Zoom to [Region]” button for quick navigation

- <button onClick={() => zoomToRegion('Middle East')}>
  Focus Middle East
</button>

- Real-time Globe Updates

  - New events appear as animated popups on globe

  - Pulse animation for new high-severity events

  - Smooth transitions when data updates

  - Option to pause updates during inspection

- Voice Control - Output (Speech Synthesis)

  - Read event summaries aloud

  - Implement SpeechSynthesis API:

  - function speakSummary(text) {
  const utterance = new SpeechSynthesisUtterance(text);
  utterance.rate = 0.9; // Slightly slower
  utterance.pitch = 1.0;
  speechSynthesis.speak(utterance);
}

// Usage: Click event → reads "Conflict in Ukraine affecting energy sector"

  - Add play/pause/stop buttons for speech

  - Summarize: event + sector impact + sentiment

- Voice Control - Input (Speech Recognition)

  - Optional feature; add if time permits

  - Implement SpeechRecognition API with fallback buttons

  - Example commands:

    - “Show energy events”

    - “Zoom to India”

    - “Highlight defense sector”

    - “Tell me about the last alert”

- function startVoiceInput() {
  const recognition = new (window.SpeechRecognition || window.webkitSpeechRecognition)();
  recognition.onresult = (event) => {
    const command = event.results[0][0].transcript.toLowerCase();
    handleVoiceCommand(command);
  };
  recognition.start();
}

  - Provide standard buttons as fallback (browser support varies)

- Map Interactivity

  - Hover over region for quick info: event count, risk level

  - Click region to zoom in

  - Drag to pan, scroll to zoom

  - Add legend: color/size meanings

  - Add timestamp: “as of [date]”

#### Deliverables:

- Fully functional 3D globe with smooth rendering

- Events displayed as altitude-encoded points colored by sentiment

- Clustering & aggregation working for high-density regions

- Smooth zoom and rotation interactions

- Click-to-focus on countries/regions

- Speech synthesis reading event summaries

- (Optional) Speech input for commands

- Fallback button UI for accessibility

- Mobile-responsive globe with reduced point count on smaller screens

### Week 5: Deployment & Observability

Outcome: Production-ready system monitoring

#### Tasks:

- Production Deployment

  - Deploy to cloud platform (AWS, GCP, Heroku, etc.)

  - Use Docker containers for both frontend and backend

  - Set up cloud database (AWS RDS, Cloud SQL, etc.)

  - Configure environment variables for production

  - Set up HTTPS/SSL certificates

  - Document deployment process step-by-step

- Example Docker Compose for full stack:

- version: '3.8'
services:
  backend:
    build: ./backend
    ports:
      - "8000:8000"
    environment:
      DATABASE_URL: postgresql://user:pass@db:5432/trading_db
  frontend:
    build: ./frontend
    ports:
      - "3000:3000"
    environment:
      REACT_APP_API_URL: http://backend:8000
  db:
    image: postgres:15
    environment:
      POSTGRES_PASSWORD: secret

- Error Tracking & Logging

  - Implement frontend error boundary:

  - class ErrorBoundary extends React.Component {
  componentDidCatch(error, info) {
    console.error('Error:', error);
    logErrorToServer(error, info);
  }

  render() {
    if (this.state.error) {
      return <h1>Something went wrong. Please refresh.</h1>;
    }
    return this.props.children;
  }
}

  - Send errors to logging service (e.g., Sentry, LogRocket)

  - Log all API errors with stack traces

- API Health Monitoring

  - Create monitoring dashboard:

    - API response times

    - Error rates (4xx, 5xx)

    - Data pipeline status (last enrichment run, event count)

    - Database connection status

    - Backtest job queue health

  - Add health check endpoint: GET /health (backend)

  - Frontend periodically polls health; displays status badge

- <div className="health-status">
  <span className={`badge ${apiStatus === 'healthy' ? 'green' : 'red'}`}>
    API Status: {apiStatus}
  </span>
</div>

- Performance Monitoring

  - Track frontend performance:

    - Page load time

    - Time to interactive

    - API call latencies

  - Use Web Vitals library

  - Set up performance budget (alert if page > 3s to load)

- Data Pipeline Monitoring

  - Display in dashboard:

    - Last event ingestion timestamp

    - Event count (today, this week, this month)

    - Average sentiment by period

    - Signal generation frequency

  - Add alerts if no events for 24 hours (broken pipeline)

#### Deliverables:

- Frontend deployed to production

- Backend deployed to production

- Database backed up and secure

- Error tracking working (errors logged)

- Health check dashboard

- Monitoring alerts configured

- Performance baseline established

### Week 6: Polish, Testing & Final Demo Preparation

Outcome: Polished, production-ready system ready for presentation

#### Tasks:

- UI/UX Polish

  - Responsive design: works on mobile, tablet, desktop

  - Consistent color scheme and typography

  - Accessible: proper contrast ratios, keyboard navigation

  - Loading states clear and informative

  - Error messages user-friendly (not technical jargon)

  - Add smooth animations/transitions

- Testing

  - Unit tests for components (target: 50%+ coverage)

  - Integration tests for key flows:

    - Run backtest → see results

    - Filter events → click event → see details

    - Voice command → map updates

  - Manual testing checklist:

    - ☐ Form validation works

    - ☐ Backtest completes successfully

    - ☐ Charts render correctly

    - ☐ Map loads without lag

    - ☐ Voice output works

    - ☐ Mobile responsive

    - ☐ Error cases handled gracefully

- Documentation

  - Create user guide:

    - How to run a backtest

    - How to interpret results

    - How to use voice commands

    - How to drill down into events

  - Create developer guide:

    - API contract (endpoints, request/response)

    - Component architecture

    - How to add new features

  - Create deployment guide:

    - How to deploy to production

    - How to scale

- Demo Preparation

  - Create compelling demo data set:

    - 1000+ historical events

    - 5+ years of price data

    - Diverse geopolitical events

  - Script demo narrative:

    - Show live events on world map

    - Click event → see details + linked signal

    - Use voice to zoom to region

    - Show sector risk heatmap

    - Run backtest on 2-year period

    - Show backtest results and trade history

    - Highlight best trade explanation

  - Dry-run presentation 2-3 times

  - Prepare fallback (static screenshots) if live demo fails

- Code Quality

  - Final code review of all components

  - Ensure no console errors or warnings

  - Remove debug code and console.logs

  - Format code consistently (use Prettier)

  - Add comments to complex logic

- Performance Optimization

  - Optimize large data renders (virtualize trade table)

  - Lazy-load map and charts (only load when needed)

  - Minimize bundle size (code splitting, tree shaking)

  - Test performance on slower connection (throttle in DevTools)

#### Deliverables:

- Polished, production-ready frontend

- Comprehensive test coverage (50%+)

- Full user and developer documentation

- Demo script and presentation materials

- Performance optimized for smooth experience

- All features working reliably

## Integration Points

### With Engineer 1 (Backend):

- Consume: API endpoints for signals, backtests, events, health status

- Provide: User feedback on data accuracy and UI needs

- Weekly syncs: Ensure API response format matches frontend expectations

### With Engineer 2 (AI/ML):

- Consume: Enriched event data through backend API

- Provide: Feedback on sentiment accuracy and entity extraction quality

- No direct integration (goes through backend)

## Key Technologies & Resources

| Tech | Purpose | Notes |
| --- | --- | --- |
| React 18 | UI framework | Modern, hooks-based development |
| Globe.gl | 3D globe visualization | Built on Three.js; stunning interactive 3D globes |
| Recharts | Data visualization | React-native charting library |
| Web Speech API | Voice I/O | Built-in browser API; good cross-browser support |
| Axios | HTTP client | Promise-based, good error handling |
| Tailwind CSS | Styling | Utility-first CSS; rapid UI development |
| Jest + React Testing | Testing | Standard React testing stack |
| Docker | Containerization | Reproducible frontend deployments |

## Voice Control Examples

Speech Output Examples:

"Event: Military conflict in the Black Sea. Affects: Energy and Defense sectors. 
Sentiment: Negative. Risk level: High."

"Current geopolitical risk score: 0.68. Energy sector: High risk. Defense sector: 
Medium-high risk. Finance sector: Medium risk."

"Long signal generated on energy sector due to supply disruption in Middle East."

Voice Input Examples (Fallback Buttons): - “Show energy-related events” - “Rotate globe to Middle East” - “Highlight defense alerts” - “What was the last signal?” - “Show LONG signals only” - “Zoom into India” - “Display all conflicts” - “Focus on NATO countries”

## Success Criteria

- ☐ Dashboard displays all backtesting metrics correctly

- ☐ Trade history table shows 100+ trades without lag

- ☐ 3D globe loads and renders smoothly in <3 seconds

- ☐ Event points visible, clickable, and properly colored by sentiment

- ☐ Globe rotation and zoom controls responsive

- ☐ Voice output (speech synthesis) working reliably

- ☐ (Optional) Voice input commands working with fallback buttons

- ☐ Mobile responsive (globe downsamples for mobile performance)

- ☐ No console errors or WebGL warnings

- ☐ Production deployment successful

- ☐ Demo runs smoothly without crashes on target hardware

- ☐ Code coverage >50%

## Common Pitfalls to Avoid

- Over-complex state management - Keep component state simple; use props drilling initially

- Slow initial page load - Lazy-load components, code split by route

- Globe performance - Rendering 1000+ points in 3D can be slow; cluster events aggressively, use LOD (level of detail)

- Voice recognition unreliable - Always provide button fallbacks

- No error handling - Display user-friendly messages; log technical errors

- Unresponsive design - Test on mobile early and often (3D globe can be heavy on mobile)

- Hardcoded API URLs - Use environment variables for flexibility

- Three.js/WebGL errors - Test in multiple browsers; ensure GPU acceleration enabled